## Slide 1: AI-Driven Crop Disease Detection Using Image Processing and Computer Vision Techniques
By
Yadnika Pashte and Yashodhan Rajapkar (CHANAKYA Fellows)
Institute Mentor: Dr. Sushopti Gawade;
Vidyalankar Institute of Technology, Mumbai

## Slide 2
Project Card
Total Sanctioned Amount
₹ 2,40,000
Total Amount Disbursed from TIH
₹ 2,40,000
2
Commercialization Plan
Action Items from the previous review
April 2026 review was the 1st review (no prior action items). Planned: pilot deployment for field testing and integration for end-to-end prediction.
IP of models and dataset belongs to TIH IIT Bombay. No patents filed (Nil). Paper submitted to IEEE PerCom 2027.
1 December 2025 – 30 September 2026
Start Date and End Date of the project
IP/ Patents details
Not applicable at this stage. Pilot deployment and application integration are planned next steps.
Attended AI4Agri Conference 2026; collaborative dataset procurement from the PoCRA team
Awards/Recognition

## Slide 3
Outline
Background, Problem Statement
Objectives
Expected Benefits of the Project
Major Milestones
Shortfalls and reasons in Achievements of Milestones
Technical/Scientific Achievements for the Review Period
List of Publications, Patents etc.
Future Work Planned
Conclusions

## Slide 4
Background & Problem Statement
Crop disease is a major controllable yield loss for smallholder farmers in Maharashtra; manual field inspection does not scale.
This project builds image-based disease classifiers for Sugarcane, Pigeon Pea, Grapes and Mustard under the CHANAKYA Fellowship, supporting the MahaVISTAAR AI-based advisory platform.
Problem: models trained on controlled PoCRA imagery are usually judged by internal accuracy, yet may fail on real field photographs (NPSS) – a domain shift.
Approach: supervised transfer learning (ResNet, DenseNet, EfficientNet, ConvNeXt, CSPDarkNet, Swin, DINOv2 and others) fine-tuned on PoCRA and tested on NPSS.
60+1
experiment configurations (23 Sugarcane, 29 Pigeon Pea, 8 Grapes) + 1 Mustard model
24–39%
NPSS accuracy of Sugarcane baselines that scored 85–97% internally
4 crops
PoCRA-trained, NPSS field-evaluated (Mustard pending)

## Slide 5
Objectives
# | Objective | Status
1 | Develop image-based disease-classification models for Sugarcane, Pigeon Pea, Grapes and Mustard | Achieved
2 | Evaluate PoCRA→NPSS cross-domain generalisation | Partially achieved – Mustard pending; Grapes indicative (42 images)
3 | Identify interventions that narrow the internal-to-field accuracy gap and test whether internal accuracy predicts field accuracy | Achieved
4 | Document methodology, results and reproducibility artifacts | Partially achieved – recorded at directory level (VDI-22)
5 | Audit deployed models on NPSS data for additional crops and build NPSS data-extraction tooling (June 2026) | Achieved

## Slide 6
Expected Benefits of the Project
Farmers
Scalable image-based diagnosis in place of manual inspection
Delivered through the MahaVISTAAR advisory platform
Field-realistic accuracy expectations (66–79% best on NPSS)
TIH IIT Bombay / PoCRA
Trained models for four crops
A repeatable PoCRA→NPSS evaluation process
Audit of deployed models on NPSS for additional crops
Researchers
Documented 60+ experiments with metrics
Evidence that internal accuracy is an unreliable guide to field accuracy
Artifact index and a paper submitted to IEEE PerCom 2027
Beneficiaries: smallholder farmers in Maharashtra; TIH IIT Bombay; PoCRA; future researchers and fellows.

## Slide 7
Major Milestones
# | Milestone | Target | Actual | Status
1 | Project set-up and dataset understanding | Dec 2025 | Dec 2025 | Completed
2 | Data-processing pipeline; baseline on raw dataset | Jan 2026 | Jan 2026 | Completed
3 | PoCRA dataset integration; crop-specific (Pigeon Pea, Mustard) training | Feb 2026 | Feb 2026 | Completed
4 | Application testing | Feb 2026 | Feb 2026 | Completed
5 | GitHub collaboration and Docker fundamentals | Mar 2026 | Mar 2026 | Completed
6 | Sugarcane study (23 configs); June deployed-model NPSS audit | – | Jun 2026 | Completed
7 | Pigeon Pea (29) and Grapes (8) studies; Mustard model; Handover Report; paper | – | Jul–Sep 2026 | Completed
Milestones 1–5: April 2026 review presentation. Funds: ₹2,40,000 sanctioned and disbursed.

## Slide 8
Shortfalls and Reasons
All approved milestones were completed on their target dates. Open items are limits of scope:
Open item | Reason / detail | Next step
Mustard: no NPSS evaluation | Only the internal PoCRA-curated test set (97.02%) was evaluated | Future work
Grapes: NPSS set of only 42 images | Small validated sample – results are indicative, not robust | Future work
Pigeon Pea Exp 10, 11, 16 not on NPSS | ShuffleNet and LiteMDC configurations were not evaluated on NPSS | Future work
Reproducibility artifacts at directory level | Splits, checkpoints and code on VDI-22; file-level split, seed and commit not recorded | Recording standard
Single run per configuration | Computational constraints; no confidence intervals | Repeated trials

## Slide 9
Achievements – Headline Results
Chart: 
| Sugarcane | Pigeon Pea | Grapes | Mustard
Internal test accuracy (%) | 88.07 | 91.89 | 99.13 | 97.02
Field (NPSS) accuracy (%) | 66.48 | 71.31 | 78.57
Best field-accuracy configuration per crop. Grapes field result is on 42 NPSS images; Mustard has no NPSS evaluation.
Sugarcane: CSPDarkNet53 + dropout/BN-freeze + class weights – 66.48% NPSS (baselines 31.55–38.87%)
Pigeon Pea: ConvNeXt-Base + augmentation + SAM – 71.31% NPSS
Grapes: DINOv2 + augmentation + SAM – 78.57% NPSS (99.21% validation)
Mustard: ResNet50 – 97.02% internal test accuracy, macro F1 ≈ 0.967
Best Sugarcane foundation model: DINOv2 + class weights, 57.46%

## Slide 10
Achievements – Internal vs Field
Chart: Sugarcane (N=23): r = -0.74, p < 0.001
| 96.73 | 95.55 | 96.16 | 96.16 | 94.47 | 91.55 | 86.64 | 84.33 | 93.7 | 89.55 | 95.39 | 93.24 | 94.62 | 89.86 | 94.01 | 96.16 | 95.24 | 95.55 | 91.86 | 94.93 | 94.93 | 87.56 | 95.24
Experiments | 35.77 | 38.87 | 31.55 | 25.63 | 41.13 | 48.17 | 65.07 | 65.63 | 45.07 | 47.61 | 36.34 | 47.04 | 43.94 | 40 | 44.51 | 35.77 | 44.51 | 47.32 | 44.79 | 43.38 | 54.65 | 66.48 | 57.46
Chart: Pigeon Pea (N=26): r = 0.14, p = 0.51
| 90.66 | 92.03 | 84.02 | 76.03 | 90.63 | 76.58 | 91.18 | 81.819999999999993 | 81.819999999999993 | 89.26 | 80.72 | 86.23 | 82.92 | 77.69 | 75.760000000000005 | 69.97 | 74.38 | 79.06 | 98.56 | 98.42 | 95.11 | 90.94 | 89.64 | 88.63 | 87.34 | 87.77
Experiments | 55.74 | 65.57 | 57.38 | 25.41 | 62.02 | 62.02 | 66.94 | 61.48 | 60.93 | 71.31 | 52.46 | 62.02 | 67.21 | 63.66 | 64.75 | 50.82 | 52.19 | 53.01 | 49.73 | 57.38 | 48.36 | 58.2 | 47.81 | 57.1 | 64.21 | 45.63
Internal accuracy is not a reliable proxy for field accuracy: negatively correlated for Sugarcane (Spearman ρ = -0.73), uncorrelated for Pigeon Pea (ρ = 0.05).
Sugarcane: class-weighted loss added +21 to +30 NPSS points for 7–10 points of internal accuracy.
Pigeon Pea: SAM on ConvNeXt-Base cost under 2 internal points for over 4 NPSS points.

## Slide 11
Sugarcane – Best Field Model (Exp 40)
Confusion matrix (test set) – rows: actual, columns: predicted
Exp 40: CSPDarkNet53 + Dropout/BN Freeze + Class Weights
Class | Precision | Recall | F1 | Support
Healthy | 0.8878 | 0.9775 | 0.9305 | 89
Mosaic | 0.9394 | 0.8267 | 0.8794 | 75
Red_rot | 0.7830 | 0.9940 | 0.8760 | 167
Redrot_rust | 0.9804 | 0.4950 | 0.6579 | 101
Rust | 0.8298 | 0.9750 | 0.8966 | 80
Unknown | 1.0000 | 0.9600 | 0.9796 | 50
Yellow_Leaf_disease | 0.9892 | 0.9200 | 0.9534 | 100
Accuracy |  |  | 0.8807 | 662
Macro avg | 0.9157 | 0.8783 | 0.8819 | 662
Weighted avg | 0.8981 | 0.8807 | 0.8724 | 662
Best field model: 66.48% NPSS accuracy; 88.07% internal test accuracy (662 test images, macro F1 0.8819).
Weakest class: Redrot_rust (recall 0.4950, F1 0.6579); Red_rot recall 0.9940 but precision 0.7830.

## Slide 12
Pigeon Pea – Best Field Model (Exp 12)
Confusion matrix (test set) – rows: actual, columns: predicted
Exp 12: ConvNeXt-Base + Augmentation + SAM
Class | Precision | Recall | F1 | Support
Healthy | 0.9655 | 0.9655 | 0.9655 | 58
Phytopththora_blight | 0.9111 | 0.8542 | 0.8817 | 48
Pod_borer | 0.9747 | 0.8851 | 0.9277 | 87
Root_rot | 0.7931 | 0.7667 | 0.7797 | 30
Unknown | 1.0000 | 1.0000 | 1.0000 | 51
Webbed_leaves | 0.9048 | 0.9744 | 0.9383 | 39
Wilt | 0.8182 | 0.9474 | 0.8780 | 57
Accuracy |  |  | 0.9189 | 370
Macro avg | 0.9096 | 0.9133 | 0.9101 | 370
Weighted avg | 0.9223 | 0.9189 | 0.9191 | 370
Best Pigeon Pea field model: 71.31% NPSS accuracy; 91.89% internal test accuracy (macro F1 0.9101).
Weakest class: Root_rot (23 of 30 correct, F1 0.7797); Unknown is classified perfectly (51 of 51).

## Slide 13
Pigeon Pea – Highest Internal Accuracy (Exp 22)
Confusion matrix (test set) – rows: actual, columns: predicted
Exp 22: Swin Transformer + Augmentation + CLAHE
Class | Precision | Recall | F1 | Support
Healthy | 1.0000 | 0.9825 | 0.9912 | 114
Phytopththora_blight | 0.9891 | 0.9891 | 0.9891 | 92
Pod_borer | 0.9880 | 1.0000 | 0.9939 | 164
Root_rot | 0.9636 | 0.9636 | 0.9636 | 55
Unknown | 1.0000 | 1.0000 | 1.0000 | 98
Webbed_leaves | 1.0000 | 1.0000 | 1.0000 | 74
Wilt | 0.9813 | 0.9813 | 0.9813 | 107
Accuracy |  |  | 0.9901 | 704
Macro avg | 0.9889 | 0.9881 | 0.9885 | 704
Weighted avg | 0.9901 | 0.9901 | 0.9901 | 704
Highest internal test accuracy (99.01%, macro F1 0.9885) but only 49.73% on NPSS field images.
Illustrates the internal-to-field gap: near-perfect internal scores did not carry over to field data.

## Slide 14
Pigeon Pea – ResNet50 Baseline vs Two-Phase
Aspect | Baseline (resnet50.pth) | Final (resnet50_4.pth)
Training strategy | Single phase; backbone frozen, FC only | Two phase: frozen, then unfrozen backbone
Learning rate | Single LR throughout | Phase 2 uses a lower LR
Test accuracy | 86.52% | 88.41% (+1.89)
Macro precision / recall / F1 | 0.8375 / 0.8500 / 0.8413 | 0.8643 / 0.8575 / 0.8595
Class | Baseline P / R / F1 | Final P / R / F1
Healthy | 0.818 / 0.931 / 0.871 | 0.900 / 0.931 / 0.915
Phytopththora_blight | 0.886 / 0.813 / 0.848 | 0.870 / 0.833 / 0.851
Pod_borer | 0.926 / 0.862 / 0.893 | 0.868 / 0.908 / 0.888
Root_rot | 0.513 / 0.667 / 0.580 | 0.656 / 0.700 / 0.677
Unknown | 1.000 / 1.000 / 1.000 | 1.000 / 1.000 / 1.000
Webbed_leaves | 0.923 / 0.923 / 0.923 | 0.875 / 0.718 / 0.789
Wilt | 0.796 / 0.754 / 0.775 | 0.881 / 0.912 / 0.897
Source: April 2026 review (early CROP06 iteration; the final model corresponds to Exp 2 in the consolidated study).

## Slide 15
Mustard – Model Results (ResNet50)
Confusion matrix (test set) – rows: actual, columns: predicted
ResNet50 – PoCRA-curated Mustard test set
Class | Precision | Recall | F1 | Support
Alternaria_Blight | 0.9341 | 0.8673 | 0.8995 | 98
Aphid | 0.9770 | 0.9907 | 0.9838 | 429
Healthy | 1.0000 | 0.9750 | 0.9873 | 40
Pea_Leaf_Miner | 1.0000 | 0.9865 | 0.9932 | 74
Powdery_Mildew | 0.9771 | 0.9884 | 0.9828 | 173
Unknown | 0.9780 | 0.9468 | 0.9622 | 94
White_Rust_Leaf | 0.9581 | 0.9677 | 0.9629 | 402
Accuracy |  |  | 0.9702 | 1310
Macro avg | 0.9749 | 0.9603 | 0.9674 | 1310
Weighted avg | 0.9701 | 0.9702 | 0.9700 | 1310
Overall test accuracy 97.02% (1,310 images); NPSS field evaluation for Mustard is pending.
Weakest class: Alternaria_Blight (recall 0.8673) – 12 of 98 images were predicted as White_Rust_Leaf.

## Slide 16
Achievements – June 2026 NPSS Audit
Deployed-model audit on NPSS
NPSS data-extraction script pushed to GitHub (PoCRA_Test_Scripts) with a pull request
NPSS datasets extracted for Cotton, Soybean, Chickpea, Cucumber, Onion, Grapes, Sugarcane, Maize and Papaya
Crop-wise accuracy, per-class and misclassification reports prepared
Also evaluated: Sorghum, Tomato, Mango, and threshold testing on Cotton
26.11%
Cotton – deployed model, NPSS overall accuracy
36.82%
Soybean – deployed ResNet-50, NPSS overall accuracy
Sugarcane improvement (15–19 June)
ResNet50/34 and MobileNetV2 trained and evaluated on NPSS at thresholds 0.00% and 70.00%
Class weights, dropout + BN-freeze, Mixup + SAM, then EfficientNet-B7, DenseNet201, ConvNeXt-Base
These runs fed the 23-configuration Sugarcane study

## Slide 17
Publications and Patents
Title | Venue | Status | Authors
From Lab to Field: Diagnosing the Internal-to-Field Accuracy Gap in Sugarcane and Pigeon Pea Disease Classification | IEEE PerCom 2027 | Submitted | Yadnika Pashte, Yashodhan Rajapkar, Dr. Sushopti Gawade, Susmita Banerjee, Prajwal Rameshrao Asole
Paper highlights
52 experiments (23 Sugarcane, 29 Pigeon Pea)
Best field accuracy 66.48% and 71.31%
Review in progress; conference: 8–12 March 2027, Goa, India
Patents
Nil – no patent was filed during the project (1 Dec 2025 – 30 Sep 2026)
Handover Report v1.0 prepared 15 Sep 2026

## Slide 18
Future Work Planned
1 Complete NPSS coverage
NPSS evaluation for Mustard; larger validated NPSS sample for Grapes
2 Domain adaptation
Correlation alignment, adversarial domain-invariant learning, Deep CORAL
3 Class weights + backbones
Pair class-weighted loss with ConvNeXt-Base, Swin, DINOv2 for Sugarcane
4 Pigeon Pea improvements
Test-time augmentation, few-shot fine-tuning, pseudo-label self-training
5 Robust evaluation
Repeated trials with confidence intervals; record split, seed, checkpoint, commit for every run
6 Deployment
Integrate models into the production application; real-world testing and monitoring

## Slide 19
Conclusions
Internal accuracy is not a trustworthy predictor of field accuracy: negatively correlated (Sugarcane) or uncorrelated (Pigeon Pea).
Domain-gap levers differ by crop: class-weighted loss for Sugarcane, SAM for Pigeon Pea; ConvNeXt-Base and DINOv2 generalised most consistently.
Grapes (42-image NPSS set) reached 78.57%; Mustard reached 97.02% internally with NPSS evaluation outstanding.
Best field accuracies (66–79%) remain below internal accuracy – cross-domain evaluation should be standard practice before deployment.
66.48%
Sugarcane – best NPSS accuracy
71.31%
Pigeon Pea – best NPSS accuracy
78.57%
Grapes – best NPSS accuracy (42 images)